WEST COAST PAVERS, INC.

16771 Link CT.

Fort Myers, FL, 33912

Phone: (239)- 590-9834

Fax:   (239) - 590-9843

WWW.westcoastpaversinc.com

| DATE: 3/9/11 | PHONE : 845-216-6854 |
| --- | --- |
| SOLD TO: Owner/Builder | JOB NAME : |
| NAME: Paul Dos Santos | STREET: |
| STREET: 2340 Piccadilly Circus | CITY: |
| CITY: Naples, FL | LOT#: BLOCK#: |

Licensed & Insured                              1-YEAR WARRANTY ON LABOR

| FIELD | BORDER | AREA |
| --- | --- | --- |
| SHAPE: Bishop Hat & 8” x 8” | SHAPE: 4” x 8”- Sides 8” x 8” - Ends | Driveway/Walk |
| COLOR: Luster II | COLOR: Sandstone – Sides Luster II - Ends | 954 Sq.Ft includes cuts & waste |

SCOPE OF WORK:

1. Remove existing concrete driveway and walk & haul away.

2. Install 4” of lime rock base on driveway areas.

3. Install screening sand sub base for pavers.

4. Install full size (2 3/8”) pavers on 16’ wide driveway and 5 ½’ wide walk to front entry.

5. All outer edges to be cement set.

6. No pavers inside screened front entry, already tiled by others.

7. Payment Terms: 1/3 acceptance, 1/3 removal of concrete, balance upon completion.

TOTAL= $ 5,775.00

___________________________________________________________________________________

- OWNER/BUILDER is responsible for the following:

- To inspect materials for proper color and shape prior to installation.

- All underground utilities.

- Stabilized sub-grade which shall be well compacted and properly backfilled and graded to within 3” to 3 ½ “ below finished grade on non- vehicular areas, and 7” to 7 ½ “ below finished grade on vehicular areas.

- Water and electricity available on job site.

- This proposal may be withdrawn if not accepted within 30 days.

Any changes in layout, which requires additional materials, will be on a separate contract and installed after original contract has been completed.

We are not responsible for damage caused by: owner neglect, other sub contractors during or after installation, misuse, acts of nature or setting due to failure of sub grade.

All sales are made in accordance with the reseller’s samples which purchaser covenants that he has seen and approved. NO GUARANTEE OF EXACT COLOR SHADE IS MADE.

If invoices is not paid within the specified terms interest will accrue at the rate of 1 ½ % per month (18% per annum), it will be charged on unpaid balances if payment is not made within the invoices terms. If payment is not received, customer agrees to pay all collection cost including, but not limited to reasonable attorney fees and cost of suit becomes necessary. County of venue shall be Lee County, Florida.  Warranty will be voided if payment terms of contract are not met. CONSTRUCTION MUST NOT START BEFORE APRIL 14 2011 AND MUST BE FINISHED BY APRIL 19 2011. NOTHING, NO DUMPSTERS, STAGING MATERIALS, OR EQUIPMENT OF ANY KIND IS TO BE PARKED ON ANY LAWN AT ANY TIME.

SALESPERSON: _______________________ ACCEPTED BY: ___________________________DATE: _____________

Marcelo Rangel

Customer understands the agreement and terms of this contract explained above.